Data Flow Diagram & User Stories & Planning

| Date: | 15 February 2025 |
| --- | --- |
| Team ID: | SWTID-2026-2391 |
| Project Name: | AI FIT Track |
| Maximum Marks: | 9 Marks |

Data Flow Overview:

- User Request: The client sends an HTTP request to the Express server gateway.

- Authentication Middleware: Secured routes pass through the JWT verification layer.

- Controller Processing: Controllers execute business logic and interact with Mongoose models.

- Database Interaction: MongoDB stores and queries user documents and contact records.

- Response: Standardized JSON responses are sent back to the client interface.

Product Backlog & Sprint Schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register by entering name, email, and password. | 3 | High | [Team Member] |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in and receive a secure JWT authorization token. | 2 | High | [Team Member] |
| Sprint-1 | Contact Management | USN-3 | As an authenticated user, I can create new contact records with tags. | 3 | High | [Team Member] |
| Sprint-2 | Contact Management | USN-4 | As a user, I can view my contact list, update, or delete entries. | 5 | High | [Team Member] |
| Sprint-2 | Search & Filter | USN-5 | As a user, I can search contacts dynamically by name, email, or tags. | 4 | Medium | [Team Member] |

Project Tracker & Velocity:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 8 | 06 Oct 2026 |
| Sprint-2 | 9 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 9 | 13 Oct 2026 |